# CSCI 485 Team Status Report

Team \_\_\_\_\_#1\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Week of \_\_\_\_\_January 28th\_\_\_\_\_\_\_\_\_\_\_ through \_\_\_\_February 4th, 2018\_\_\_\_\_

Team Members: Katie MacEachern

Max Jennings

Ethan Rouse

Logan Brown

Samuel McKinnon

Dylan Coakley

***Status Report:***

* The team had one meeting this week, on Monday. Meeting minutes can be found on the project website.
* The weekly meeting on Monday was a discussion about the Requirements Specification deliverable. We went through the outline for the document to ensure that everyone understood what was expected
* Each member was assigned a portion of the Requirements Specification document to complete. The following is the assignments for the group:
  + Introduction: Dylan
  + Functional Requirements: Max, Sam
  + Non-functional Requirements: Ethan
  + User interface Requirements: Katie
  + Deliverables: Logan
  + Open Issues: Logan
* Set a deadline for everyones portion of the next deliverable to be complete by Monday, February 5th in order to give more time to revise and to prevent rushing.